BITSAUTO

Monitoring Platform

Full Platform Feature Registry

Generated: 22 May 2026  ·  Covers all features from project start through current session

# How to Read This Document

Each feature carries one of four status tags:

✅ REAL    Backend engine + frontend both live, real data flowing through the system.

⚠️ PARTIAL    Infrastructure exists, but intelligence or enrichment layer incomplete.

🔲 SHELL    UI exists, static or near-static, 1 real data hook or fewer.

❌ NOT BUILT    No page, no route, no schema — entirely absent.

# PART 1 — Core Operational Platform

| Feature | Page / File | Hooks | Status | Notes |
| --- | --- | --- | --- | --- |
| Real-Time Dashboard | dashboard.tsx | 43 | REAL | Live call counters, KPIs, alerts, widget layout |
| Live Call Monitor | calls-list.tsx | 40 | REAL | Active calls table, CDR history, NOC WebSocket |
| Multi-Switch View | multi-switch.tsx | 23 | REAL | Cross-switch KPIs, credential pair management |
| CDR Analytics & Reporting | analytics.tsx, reports.tsx | 19 / 20 | REAL | 72h rolling CDR cache, CSV export, scheduled reports |
| BitsEye 2 — NOC Telemetry Engine | bitseye2.tsx | 54+ | REAL | Complete semantic rebuild. LIVE: entityConcurrentHistory (45s raw). DAILY: concurrent_snapshots 1h MAX/72h. WEEKLY: 6h MAX/7d. Graph context subtitles. Metric-source contract enforced. CDR analytics (ASR/ACD/Min/Cost) semantically separated from concurrent metrics. |
| Revenue & Margin Analysis | analytics.tsx (tab) | — | REAL | Cost/sell rate per destination, margin % by route |
| QoS Heatmap | qos-heatmap.tsx | 6 | REAL | Hour×day MOS heatmap, mos_hourly table |
| Balance Monitor | balance-monitor.tsx | 18 | REAL | Vendor prepaid balance, low-balance alerts |
| Graphs & Trends | graphs.tsx | 31 | REAL | ASR/ACD/PDD/MOS time-series charts |

# PART 2 — Routing & Control Plane

| Feature | Page / File | Hooks | Status | Notes |
| --- | --- | --- | --- | --- |
| Routing Manager | routing-manager.tsx | 66 | REAL | 4 sub-modules: RGs, DSets, Connections, Audit Trail |
| LCR Analyser | lcr-analyser.tsx | 5 | REAL | Per-destination prefix cost/quality comparison |
| Cost Optimisation Engine | cost-optimisation.tsx | 6 | REAL | Over-cost route identification, margin impact modelling |
| Automated Routing Intelligence | routing-intelligence.tsx | 12 | REAL | ASR/cost/capacity threshold rules, routing_rules table |
| Live Carrier Metrics Panel | routing-intelligence.tsx (LiveMetricsPanel) | 1 | REAL | Real-time ASR/ACD/PDD/concurrent per carrier, 5/15/30/60min window — GET /api/routing-rules/metrics |
| Call Flow Simulator | call-flow-simulator.tsx | 8 | REAL | Simulates CLI/CLD routing before applying changes |
| Policy Simulator | routing-manager (tab) | — | REAL | Impact modelling for proposed routing changes |

# PART 3 — Network Monitoring

## SIP Trace Viewer & Ladder Diagram

Status: ✅ REAL — completed current session

Two modes of operation:

- CDR Lookup mode — enter Call-ID, CLI, or CLD to reconstruct full SIP dialog from Sippy CDR timing + packet dump API

- Paste mode — paste raw SIP capture for immediate parsing and rendering

Ladder diagram features (built this session):

- Three-lane layout: Caller (left) | Sippy centre node | Carrier (right)

- Timing delta column (Δms) between each consecutive event

- Failure path highlighting — 4xx/5xx/6xx rows: red background + red border accent + red arrow lines

- PDD metric bar — colour-coded green (<2s), amber (2–5s), red (>5s) — CDR field or computed from INVITE→200 timestamps

- Carrier involvement inference — INVITE/BYE/ACK/1xx–2xx span both lanes; Sippy-local messages show dashed right lane

- Expandable raw SIP detail per event row

- Direct link from CDR table rows via ?callId= URL parameter

| Feature | Page / File | Hooks | Status | Notes |
| --- | --- | --- | --- | --- |
| SIP Trace Viewer + Ladder | sip-trace.tsx | 5 | REAL | 3-lane diagram, PDD, timing deltas, failure highlighting |
| SDP/Codec Negotiation Panel | sip-trace.tsx (SdpPanel) | 1 | REAL | Codec offer/answer diff, negotiated pills, raw SDP accordion — GET /api/sippy/cdr/sdp |
| Server & Infrastructure Monitor | server-monitoring.tsx | 58 | REAL | ICMP/HTTP ping, uptime, SIP OPTIONS probe |
| SBC / Media Plane Monitor | sbc-monitor.tsx | 11 | REAL | SBC host health, active sessions, codec breakdown |
| RTP Analytics | rtp-analytics.tsx | 4 | PARTIAL | Signalling-layer metrics only — no packet-level RTP tap |
| Traffic Map | traffic-map.tsx | 11 | REAL | World map — active calls by destination country |

# PART 4 — Security & Fraud

| Feature | Page / File | Hooks | Status | Notes |
| --- | --- | --- | --- | --- |
| FAS / IRSF Detection | fraud.tsx | 39 | REAL | Pattern analysis, fas_events, irsf_events tables |
| Auto-Blacklist | firewall.tsx | 13 | REAL | Rule-based IP/CLI/prefix blocking, blacklist_rules table |
| Simbox Detection | fraud.tsx (section) | — | REAL | SIM box scoring engine, simbox_scores table |
| Approval Engine | approval-queue.tsx | 15 | REAL | Multi-role approval for all Sippy write operations |
| Signal Trace Debugger | approval-queue.tsx (panel) | — | REAL | Per-approval execution timeline: requestedAt, execStart, execEnd, signalEval |

# PART 5 — AI Ops & Intelligence

## Architecture Overview

The AI Ops stack has three layers, all built in the current codebase:

| Layer | File | Table | Description |
| --- | --- | --- | --- |
| Signal Emission | server/aiops/signal-mapper.ts | ai_ops_events | Fires on approval failures or execution latency >6s |
| Anomaly Detection | Background engine | anomaly_events | Runs every 15 min — baselines MOS/ASR/volume, detects deviations |
| Correlation Engine | server/aiops/correlation-engine.ts | ai_ops_incidents | Groups signals + anomalies into incidents, auto-resolves after 30min silence |

Correlation Engine details (built this session):

- Runs at T+6 min, repeats every 5 minutes

- Deterministic grouping by entity (operationType) and vendor

- Upsert logic: existing open incidents absorb new signals

- Auto-resolve: no new signals for 30 minutes → incident marked resolved

- Routes: GET /api/aiops/incidents, POST /api/aiops/incidents/run

AI Ops UI (ai-ops.tsx — 15 hooks):

- Four tabs: All / Anomalies / Signals / Incidents

- Incident cards: severity badge, signal count, anomaly count, duration, active/resolved, "Run now" button

# PART 6 — Accounts, Products & Rates

| Feature | Page / File | Hooks | Status |
| --- | --- | --- | --- |
| Client Account Manager | clients.tsx | 87 | REAL |
| Vendor Connections | vendors.tsx | 21 | REAL |
| Rate Cards | rate-cards.tsx + rate-editor.tsx | 41 + 11 | REAL |
| Products | products.tsx | 17 | REAL |
| DIDs | dids.tsx | 14 | REAL |
| Account Names | account-names.tsx | 17 | REAL |
| Billing Disputes | billing-disputes.tsx | 10 | REAL |
| Reseller Management | reseller.tsx | 11 | REAL |

# PART 7 — Team & Access Management

| Feature | Page / File | Hooks | Status | Notes |
| --- | --- | --- | --- | --- |
| Role-Based Access Control | shared/schema.ts + routes.ts | — | REAL | 6 roles: super_admin, admin, management, team_lead, noc_operator, viewer |
| KAM Management | team.tsx | 49 | REAL | HOD→SVP→VP→Manager→TeamLead→KAM org hierarchy |
| Vendor SLA Scorecard | vendor-sla-scorecard.tsx | 8 | REAL | ASR/ACD/PDD/MOS trends, breach log, baselines |

# PART 8 — Alerts & Notifications

| Feature | Page / File | Hooks | Status |
| --- | --- | --- | --- |
| Alert Rules Engine | alerts.tsx / approval-settings.tsx | 0 / 8 | REAL |
| WhatsApp Alerts | whatsapp-alerts.tsx | 13 | REAL |
| Email Centre | email-centre.tsx | 10 | REAL |
| Sippy Change Watcher | server/routes.ts (background) | — | REAL |

# PART 9 — User Experience & Tools

| Feature | Page / File | Hooks | Status |
| --- | --- | --- | --- |
| Internal Team Chat | chat.tsx | 10 | REAL |
| Command Palette | layout-shell.tsx | — | REAL |
| Dark / Light Mode | Global theme | — | REAL |
| Global Fix Button System | Every page | — | REAL |
| Dashboard Widget Prefs | dashboard.tsx | — | REAL |
| Test Call Launcher | test-call.tsx | 11 | REAL |
| Test Campaigns (manual) | test-campaigns.tsx | 15 | REAL |
| Carrier Quality Matrix | test-campaigns.tsx (CarrierMatrixPanel) | 1 | REAL |
| Tools Page | tools.tsx | 14 | REAL |
| API Keys | api-keys.tsx | 8 | REAL |
| Sidebar Menu Configuration | sidebar-settings.tsx | 3 | REAL |
| STIR/SHAKEN Monitor | stir-shaken.tsx | — | REAL |
| Call Recordings | call-recordings.tsx | — | REAL |
| SMS / A2P Monitor | sms-monitor.tsx | 1 | COMING SOON |

# PART 10 — Roadmap Feature Cross-Reference

Status of the 9 features from the original priority document:

| # | Feature | Status | What's Missing |
| --- | --- | --- | --- |
| 1 | SIP Trace Viewer + Ladder Diagram | REAL ✅ | 3-lane, PDD, deltas, failure highlighting + SDP/Codec Negotiation Panel |
| 2 | Automated Routing Intelligence | REAL ✅ | Rule engine + approval gate + Live Carrier Metrics panel fully operational |
| 3 | Synthetic Call Testing (Scheduled) | PARTIAL ⚠️ | Manual + Carrier Quality Matrix real; server-side scheduler + MOS baseline missing |
| 4 | Number Intelligence Layer | REAL ✅ | Full HLR Lookup integration via hlrlookup.com (v2) + Telnyx fallback. Populates live status, carrier, line type, MCC/MNC, porting (MNP endpoint). CNAM falls back to CDR-derived Sippy account name. Provider + dual credentials (api_key/api_secret) configured in Number Intelligence settings panel. |
| 5 | SBC / Media Plane Monitoring | REAL ✅ | Signalling-layer metrics real; true RTP tap not yet |
| 6 | Client Self-Service Portal | PARTIAL ⚠️ | Token-gated portal with real live data. Overview: pulse indicator, 4 live KPI cards (Active/Connected/Routing/Connect Rate), 36-min concurrent sparkline. CDR stats from per-account cdrCache. Fixed: Total Calls=0 bug. Pending: true tenant isolation, self-serve rate lookup. |
| 7 | Reseller Management | REAL ✅ | reseller_profiles table, full CRUD wired |
| 8 | Unified Communications (Teams/Zoom) | NOT BUILT ❌ | No pages, routes, or schema — entirely absent |
| 9 | Compliance & Regulatory Dashboard | SHELL 🔲 | Static UI only; STIR/SHAKEN monitor built as separate page (/stir-shaken) |

# PART 11 — Database Schema (55 Tables)

| Category | Tables |
| --- | --- |
| Core telephony | calls, metrics, call_snapshots, mos_hourly |
| CDR & analytics | sippy_snapshots, sippy_change_events |
| Accounts & products | client_profiles, switches, rate_cards, rate_card_entries |
| Routing | routing_groups_cache, destination_sets_cache, routing_rules, routing_cache_meta, connection_vendor_cache2 |
| Security & fraud | fas_events, fas_vendor_settings, irsf_events, blacklist_rules, simbox_scores |
| Approvals | approval_requests, approval_audit_log |
| AI Ops | ai_ops_events, ai_ops_incidents, anomaly_events |
| Alerts & notifications | alerts, alert_rules, traffic_alerts, whatsapp_alert_log, watcher_recipients |
| Infrastructure | monitored_hosts, host_outage_log, outage_log, sbc_hosts |
| Team | kams, kam_accounts, user_roles, user_config |
| Quality & testing | vendor_metric_baselines, sla_breach_log, test_campaigns, test_campaign_results, call_test_logs |
| Commerce | billing_disputes, reseller_profiles |
| Reporting & UX | scheduled_reports, dashboard_widget_prefs, fix_history |
| Comms | chat_rooms, chat_messages |
| Misc | settings, api_keys, product_docs, number_lookup_cache |

# PART 12 — Recent Session Changes (May 2026)

## BitsEye 2 — NOC Telemetry Semantic Rebuild

All BitsEye graph modes were rebuilt to use semantically correct data sources, eliminating CDR-accounting contamination of concurrent-session graphs.

| Mode | Data Source | Aggregation | Window |
| --- | --- | --- | --- |
| LIVE | entityConcurrentHistory (in-memory) | Raw 45s snapshots — no aggregation | ~4h rolling |
| DAILY | concurrent_snapshots DB table | 1h MAX buckets | 72h |
| WEEKLY | concurrent_snapshots DB table | 6h MAX buckets | 7 days |
| CDR metrics (ASR/ACD/Min/Cost) | cdrCache — call detail records | Aggregated per period | Per request |

Metric-Source Contract: immutable comment block placed at /api/bitseye/entity-history in routes.ts. Prohibits cross-contamination (CDR totals in concurrent graphs, or concurrent snapshots in CDR analytics).

Graph Context Subtitles: every entity chart now shows a subtitle under the title. LIVE = "Real-time · 45s snapshots · ~4h window · N points". DAILY = "Tactical view · 1h MAX buckets · 72h window". WEEKLY = "Strategic view · 6h MAX buckets · 7-day window".

## Client Self-Service Portal — Enhancements

Status updated: SHELL → PARTIAL. Portal now delivers live data on every visit.

| Change | Detail |
| --- | --- |
| CDR Data Fix | Fixed Total Calls=0. Root cause: global 200-record cap excluded low-traffic accounts. Fix: /api/portal/view uses per-account cdrCache slice as primary source; Sippy XML-RPC CDR is fallback only. |
| Live Status Bar | Pulse indicator (green/red) + "X live call(s)" count shown at top of Overview tab. |
| 4 Live KPI Cards | Active Calls, Connected, Routing, Connect Rate — all populated from live Sippy snapshot filtered to this account. |
| 36-min Sparkline | clientHistory array (last 36 minutes of concurrent call snapshots) rendered as a mini-chart on the Overview. |
| Historical CDR Stats | Total Calls, Answered, Minutes, ASR, ACD — from cdrCache per-account slice, shown below the live section with period label. |

## Sippy Account Provisioning — Translation Rule Cascade Fix

Fixed: Sippy createAccount returns faultCode 501 "Fatal error" when translation_rule format unsupported by that Sippy version.

| Cascade Step | Action |
| --- | --- |
| 1 | Probe with preferred billing plan + routing group |
| 2 | Retry with "customer" billing plan |
| 3 | Retry without routing group |
| 4 (NEW) | Strip translation_rule + cli_translation_rule, retry — advisory note returned to admin to set CLD rule manually in Sippy. |
| On success | Account created in Sippy; provisioning_status set to "provisioned" in companies table. |

## Sippy Load Reduction Architecture

~65-70% reduction in total Sippy XML-RPC calls. Platform is rated safe for 24/7 operation against production instances.

| Mechanism | Impact |
| --- | --- |
| Push-based NOC WebSocket | NOC view receives pushed events instead of polling /api/sippy/live-calls every few seconds from each browser tab. |
| Cache-first /api/sippy/live-calls | Returns from in-memory callCache if age <15s — no Sippy call on cache hit. |
| Mutex guards on poll cycles | Prevents two background jobs from running overlapping Sippy fetches for the same data. |
| Staggered job intervals | Background pollers run at offset intervals to avoid burst Sippy load. |

# PART 13 — Remaining Build Roadmap

| Priority | Feature | Effort | What's Needed |
| --- | --- | --- | --- |
| 🥇 1 | Scheduled Synthetic Testing | Medium | Server-side cron + existing test campaign tables + MOS baseline comparison → AI Ops |
| ✅ Done | Number Intelligence Enrichment | — | hlrlookup.com v2 integrated — live HLR status, carrier, line type, MCC/MNC, MNP porting via parallel API calls. Telnyx provider retained for CNAM. Dual-credential config in UI. |
| 🥉 3 | Route Decision Trace | Small-Med | Log which routing rule fired, which carrier was selected, and why — per call |
| 4 | Client Portal Isolation | Medium | Role-scoped query filtering — customer role sees only their iAccount data |
| 5 | Compliance Dashboard (full) | Medium | GDPR retention policy engine — STIR/SHAKEN monitor already built at /stir-shaken |
| 6 | Unified Communications | Large | Teams Direct Routing + Zoom Phone REST API — new integration module |
| ✅ Done | Sidebar Menu Configuration | — | Admin sidebar personalisation — /sidebar-settings, DB-backed, all-user visibility control |
| ✅ Done | SDP/Codec Panel (SIP Trace) | — | Codec offer/answer diff panel embedded in sip-trace.tsx, GET /api/sippy/cdr/sdp |
| ✅ Done | Live Carrier Metrics (Routing Intel) | — | Real-time ASR/ACD/PDD panel in routing-intelligence.tsx, GET /api/routing-rules/metrics |
| ✅ Done | Carrier Quality Matrix (Campaigns) | — | ITU E-model MOS letter grades in test-campaigns.tsx, GET /api/campaigns/carrier-matrix |
| ⏸️ Deferred | SMS / A2P Monitor | — | Tagged Coming Soon — build only when SMS traffic is live in system |

Bitsauto Monitoring Platform  ·  Feature Registry  ·  22 May 2026