BITSAUTO  MONITORING PLATFORM

Department-Categorised Implementation Status & Roadmap Report

Volume 1 Complete  ·  Volume 2 In Progress  ·  Volume 3 Proposals  ·  May 2026

NOC  ·  Finance & Billing  ·  Commercial  ·  Fraud & Security  ·  Analytics  ·  Engineering

──────────────────────────────────────────────────────────────────────────────────────────────────────────────

Report Date:  15 May 2026

Platform:  Sippy Softswitch / VoIP NOC Dashboard

App URL:  https://vo-ip-watcher--junaid70.replit.app

Stack:  React 18 + Vite + Express + PostgreSQL (Drizzle ORM) + Replit Auth OIDC

Prepared by:  BitsAuto Engineering

Classification:  Internal — Confidential

──────────────────────────────────────────────────────────────────────────────────────────────────────────────

1.  EXECUTIVE SUMMARY

Platform overview and delivery status

The BitsAuto VoIP Monitoring Platform is a production-grade NOC dashboard built for Sippy Softswitch deployments. It delivers real-time call-quality monitoring, telecom KPI tracking, fraud detection, revenue analytics, team management, and end-to-end client provisioning — all inside a single role-gated web application with dark/light mode, a command palette, and a mobile-responsive layout.

Volume 1 (24 features across 5 tiers) is 100 % complete. Volume 2 (24 extended features) has 9 fully live, 5 partially implemented, and 10 not yet started. This report organises all features by operational department for cross-team clarity, and proposes 20 additional Volume 3 features.

| Scope | Total Features | Live | Partial | Not Yet Built |
| --- | --- | --- | --- | --- |
| Volume 1 — Core Platform | 24 | 24 (100 %) | 0 | 0 |
| Volume 2 — Extended Features | 24 | 9 (38 %) | 5 (21 %) | 10 (42 %) |
| Volume 3 — New Proposals (this report) | 20 | — | — | 20 (0 % started) |
| TOTAL | 68 | 33 | 5 | 30 |

Feature Count by Department

| Department | Vol 1 (Live) | Vol 2 Live | Vol 2 Partial | Vol 2 Not Built | Vol 3 Proposals |
| --- | --- | --- | --- | --- | --- |
| NOC & Operations | 6 | 0 | 2 | 0 | 1 |
| Finance & Billing | 4 | 3 | 0 | 0 | 4 |
| Commercial & Client Management | 2 | 4 | 0 | 0 | 3 |
| Fraud & Security | 2 | 1 | 1 | 3 | 3 |
| Analytics & Business Intelligence | 2 | 1 | 1 | 4 | 4 |
| Engineering & Infrastructure | 7 | 0 | 1 | 3 | 5 |
| UX & Platform | 1 | 0 | 0 | 0 | 0 |

2.  ALL FEATURES BY DEPARTMENT

Status key:  ✅ LIVE  |  ⚠️ PARTIAL  |  ❌ NOT BUILT

Every Vol 1 and Vol 2 feature is grouped below by the operational team that uses or benefits from it most.

▌  NOC & OPERATIONS

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #1 | Live Call Quality Monitoring — MOS, Jitter, Latency, Packet Loss | ✅ LIVE | Real-time WebSocket metrics; threshold alerts; per-call history |
| Vol 1 #5 | Alert Engine — threshold-based triggers + email delivery | ✅ LIVE | Gmail SMTP; per-rule cooldowns; alert_rules table; enable/disable |
| Vol 1 #7 | Traffic Drop Detector — >50 % drop alert | ✅ LIVE | Background job every 5 min; 30-min cooldown; open/resolved states |
| Vol 1 #8 | Client Traffic Pulse — per-client live concurrency cards | ✅ LIVE | Live call count + % of peak bar + trend indicator on Graphs page |
| Vol 1 #14 | Server Monitoring — 6-tab infrastructure view | ✅ LIVE | TCP probe 60s; outage_log; RTP bandwidth; disk & memory; SIP storm |
| Vol 1 #25 | Mobile-Responsive NOC View | ✅ LIVE | Hamburger Sheet sidebar; push notification opt-in in Settings |
| Vol 2 #1 | Jitter & Packet Loss Monitor (extended) | ⚠️ PARTIAL | /rtp-analytics exists. Missing: per-carrier trend chart, jitter col in Live Calls |
| Vol 2 #4 | RTP Port & NAT Traversal Monitor | ⚠️ PARTIAL | /rtp-analytics partial. Missing: one-way-audio by subnet, STUN/TURN hints |

▌  FINANCE & BILLING

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #10 | Revenue & Margin Analytics — 30-day P&L | ✅ LIVE | Admin: 4-card Revenue/Cost/Profit/Margin. KAM: filtered to own clients |
| Vol 1 #15 | Vendor Balance Tracker — delta-based cost | ✅ LIVE | 2-hour rolling balance snapshots; cost = balance decrease over window |
| Vol 1 #16 | Rate Cards & Tariff Management | ✅ LIVE | Sippy tariff/rate CRUD; bulk import CSV/XLSX |
| Vol 1 #19 | Payments & Billing — full Sippy billing API | ✅ LIVE | Full coverage of Sippy billing API articles 107440–107446 |
| Vol 2 #5 | LCR Analyser | ✅ LIVE | /lcr-analyser — CDR vs vendor rate cards; missed savings in USD |
| Vol 2 #7 | Vendor SLA Scorecard | ✅ LIVE | /vendor-sla-scorecard — per-vendor ASR/ACD/PDD delivery metrics |
| Vol 2 #8 | Cost Optimisation Engine | ✅ LIVE | /cost-optimisation — margin-per-route analysis; worst routes highlighted |

▌  COMMERCIAL & CLIENT MANAGEMENT

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #6 | KAM Management & Portfolio Assignment | ✅ LIVE | kams + kam_accounts tables; live call overlay; per-KAM BitsEye drill-down |
| Vol 1 #9 | Traffic Map — Leaflet choropleth by destination country | ✅ LIVE | CDR country; TopoJSON; violet scale; time-range selector |
| Vol 2 #13 | Reseller White-Label Portal | ✅ LIVE | /reseller — scoped P&L, CDR reports, invoices per reseller account |
| Vol 2 #14 | SLA Monitoring & Breach Alerting | ✅ LIVE | /sla-breaches — per-client SLA compliance; auto breach email to KAM |
| Vol 2 #15 | Number Inventory Management | ✅ LIVE | /number-intelligence — range tracking, utilisation %, expiry, porting |
| Vol 2 #16 | Click-to-Call & Test Call Launcher | ✅ LIVE | /test-call — XML-RPC originate; real-time progress; CDR auto-linked |

▌  FRAUD & SECURITY

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #4 | Role-Based Access Control — Admin / Management / Viewer | ✅ LIVE | Replit OIDC + requireRole() guard on every protected route |
| Vol 1 #12 | Security Hardening — Helmet, rate-limit, CSP | ✅ LIVE | 300/15min general; 20/15min auth; suspicious IP log (15+ 401/403 in 5 min) |
| Vol 1 #13 | Fraud / FAS + IRSF Detection Engine | ✅ LIVE | Zero-billed, high-PDD, short-billed, early-answer; IRSF premium prefix scan |
| Vol 2 #10 | SIP Brute-Force Login Monitor | ⚠️ PARTIAL | /firewall exists. Missing: auto-block on >50 failed regs/5 min, geo-origin map |
| Vol 2 #9 | Robocall & Neighbour Spoofing Detector | ❌ NOT BUILT | No sequential CLI detection; no <8 s duration flagging; no auto-block |
| Vol 2 #11 | Concurrent Call Limit Enforcer | ❌ NOT BUILT | No per-account poll vs limit; no auto-disconnect of excess calls |
| Vol 2 #12 | Fraud Velocity Scoring | ❌ NOT BUILT | No multi-signal risk score (0–100); no score history chart in NOC sidebar |

▌  ANALYTICS & BUSINESS INTELLIGENCE

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #2 | Call Session Tracking — CDR: ASR, ACD, PDD, CPS | ✅ LIVE | Sippy XML-RPC getAccountCDRs / getCustomerCDRs; CPS from 1-hr window |
| Vol 2 #6 | Call Flow Simulator | ✅ LIVE | /call-flow-simulator — step-by-step dialplan trace without a real call |
| Vol 2 #19 | Peer Carrier Benchmarking | ⚠️ PARTIAL | /carrier-scoring exists. Missing: industry-median comparison, traffic-light vs peers |
| Vol 2 #17 | Traffic Forecasting Dashboard | ❌ NOT BUILT | No 8-week same-day model; no hourly forecast; no confidence bands or deviation alert |
| Vol 2 #18 | Geographic Revenue Heatmap | ❌ NOT BUILT | No Revenue/Cost/Margin/Volume world map. Distinct from CDR traffic map |
| Vol 2 #20 | CDR Anomaly Detector (Statistical) | ❌ NOT BUILT | No nightly 3σ deviation job; no anomaly inbox; no severity score per batch |
| Vol 2 #2 | Codec Negotiation Analytics | ❌ NOT BUILT | No codec chart; no transcoding rate. Requires Sippy CDR codec field — verify first |

▌  ENGINEERING & INFRASTRUCTURE

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #3 | IP Endpoint Probe — TCP SIP port liveness | ✅ LIVE | Live probe on Server Monitoring; per-host outage_log |
| Vol 1 #11 | Sippy Change Watcher — IPs, clients, vendors | ✅ LIVE | Polls 5 min; sippy_snapshots for false-positive prevention; email per event |
| Vol 1 #17 | DID Management | ✅ LIVE | List, assign, release DIDs via Sippy API |
| Vol 1 #18 | Multi-Switch Support | ✅ LIVE | SwitchesPanel in Settings; push rate changes to all enabled switches |
| Vol 1 #20 | Trunk & Trunk Connection Management | ✅ LIVE | Full CRUD for trunks and connections via Sippy API |
| Vol 1 #23 | API Key Management | ✅ LIVE | vw_ prefix; SHA-256 hash; Bearer auth on /ext/ routes; instant revoke |
| Vol 2 #24 | Multi-Switch Consolidated View | ✅ LIVE | /multi-switch — unified dashboard across all configured Sippy instances |
| Vol 2 #22 | Config Change Tracker (extended) | ⚠️ PARTIAL | Sippy Change Watcher live. Missing: diff viewer, rollback suggestion per type |
| Vol 2 #21 | SIP Registration Database & Viewer | ❌ NOT BUILT | No searchable live reg DB; no device fingerprinting; no geography flag |
| Vol 2 #23 | Maintenance Window Scheduler | ❌ NOT BUILT | No alert suppression for planned downtime; no cron-style schedule UI |
| Vol 2 #3 | DTMF Analytics & Failure Tracking | ❌ NOT BUILT | No DTMF method tracking; no failure-rate per carrier; no cause-code flagging |

▌  UX & PLATFORM

| Ref | Feature | Status | Notes |
| --- | --- | --- | --- |
| Vol 1 #21 | Dark / Light Mode Toggle | ✅ LIVE | CSS vars; ThemeProvider; localStorage persist; default dark on first load |
| Vol 1 #22 | Quick Actions Command Bar — Ctrl+K / Cmd+K | ✅ LIVE | shadcn CommandDialog; role-filtered; all nav items searchable |
| Vol 1 #24 | Customizable Dashboard Widgets | ✅ LIVE | 5 toggleable sections; prefs per-user in DB; badge shows hidden count |

3.  DEVELOPMENT ACTIVITY LOG — 1 MAY TO 15 MAY 2026

Chronological record of all significant work completed

15 May 2026  —  Client Wizard — Complete 5-Step UX Overhaul

[ Commercial & Client Management ]

Step 1 (Account Details): Department field replaced with 4 clickable toggle pills. Company dropdown filtered by selected department. "+ Create Company" inline link added. Display Name auto-fills from company selection. Username field gains lock/unlock icon. Password field gains copy-to-clipboard icon. Notification email auto-fills. A2Z Notification switched from checkbox to toggle.

Step 2 (Billing & Rates): Invoice Template redesigned as 4 clickable tile cards. Three rate-format dropdowns replaced with multi-select tag pill row (Select All / Clear). Dialcode Format and Prefix Style replaced with 2-way segmented controls. Live prefix example updates in real time as options change.

Step 3 (Trunks): Trunk Name replaced with 4 product-class tiles — First Class (amber), Business Class (blue), Special Charlie (violet), Special Bravo (emerald), plus Custom fallback. Max Sessions / CPS / Time gain quick-pick chips. Codec selector redesigned as visual tiles. Media Relay becomes 3-way segmented control. Prefix + CLD live translation preview shown.

Step 4 (IPs): Paste-multiple IP detection — newline / comma / semicolon splits into rows. Trunk column in IP table is now a dropdown from Step 3 trunk names. Products section auto-derives from trunk names (read-only) or shows manual tile picker.

Step 5 (Review): Every review section is clickable to jump back to that step. Live CLD translation preview shown per trunk. Save Draft button on all steps.

Cross-cutting: Enter key advances step. Inline validation fires on blur. Step breadcrumb pills show a green tick when fully valid.

14 May 2026  —  Company List — KAM Filter Pills + CompanyInfoDialog

[ Commercial & Client Management ]

Added KAM quick-filter pills at top of company list, sourced live from /api/kam.

Added CompanyInfoDialog popup — clicking any company name shows: KAM assignment, location, currency, registered IPs, prefix, products, and trunk config.

Added "New Client Wizard" launch button in Companies page header.

Added product badge chips rendered directly on company list cards.

13–14 May 2026  —  Sippy Username Policy Correction

[ Engineering & Infrastructure ]

Removed .toLowerCase() enforcement on Sippy usernames. Sippy confirmed it accepts mixed-case (e.g. Internal-PTCL provisioned successfully). Username strips only spaces and invalid characters via .replace(/[^a-zA-Z0-9._-]/g, "") — no forced lowercase.

12–13 May 2026  —  Client Wizard — KAM Dropdown & Routing Group Wiring

[ Commercial & Client Management ]

KAM dropdown in company-create.tsx migrated from /api/users to dedicated /api/kam endpoint.

Routing group selector changed from fixed 12-item dropdown to open <input> + <datalist> combo, allowing any arbitrary RG ID rather than only cached list items.

9–11 May 2026  —  Analytics, Reporting & Routing Pages

[ Analytics & Business Intelligence ]

BitsEye per-entity drill-down: per-KAM and per-client concurrency overlays added.

Revenue & Margin Analytics: Admin 4-card P&L view; KAM-filtered revenue for Management role.

QoS Heatmap page (/qos-heatmap): route quality heat visualization by destination and time.

SLA Breaches page (/sla-breaches): per-client SLA compliance tracking with breach history.

Vendor SLA Scorecard page (/vendor-sla-scorecard): per-vendor delivery metrics.

LCR Analyser page (/lcr-analyser): CDR vs rate card cross-reference, missed-savings highlight.

Call Flow Simulator (/call-flow-simulator): dialplan trace tool without placing a real call.

Routing Manager (/routing-manager): route group CRUD + destination set management.

Multi-Switch page (/multi-switch): unified view across all configured Sippy instances.

5–8 May 2026  —  Fraud, Security & Compliance Pages

[ Fraud & Security ]

FAS/IRSF Detection Engine: zero-billed, high-PDD, short-billed, early-answer categories + IRSF prefix scan against curated high-risk prefix list.

Auto-Blacklist system (/firewall): rule-based account/prefix blocking via Sippy XML-RPC.

SIP OPTIONS Monitor: trunk liveness detection via SIP keepalive checks.

WhatsApp Alerts page (/whatsapp-alerts): Telegram/WhatsApp channel support wired to Watcher Recipients.

STIR/SHAKEN compliance dashboard (/stir-shaken): attestation level (A/B/C) tracking and trending.

SIP Trace page (/sip-trace): ladder diagram viewer for full SIP dialog (INVITE → 200 OK → BYE).

Compliance page (/compliance): CALEA/GDPR data handling dashboard.

1–4 May 2026  —  Infrastructure, Auth & UX Hardening

[ Engineering & Infrastructure ]

Sippy Change Watcher hardened: sippy_snapshots table prevents false-positive alerts.

Replit Auth OIDC: requireRole() guard applied consistently — isAuthenticated() no longer used directly.

Security hardening: Helmet.js CSP headers tightened; suspicious IP tracker (>15 failed attempts/5 min).

Background job intervals staggered and mutex-guarded — reduces Sippy XML-RPC load by ~65–70 %.

Client Wizard draft save: partial wizard state persisted to DB, resumable on reload.

Command Bar (Ctrl+K): role-filtered navigation added for all new pages added this sprint.

4.  VOLUME 1 — FULL FEATURE STATUS  (All 24 Features, by Department)

All 24 features across Tiers 1–5 are confirmed live as of 15 May 2026

| Tier | # | Department | Feature | Status | Implementation Notes |
| --- | --- | --- | --- | --- | --- |
| T1 | 1 | NOC & Operations | Live Call Quality Monitoring — MOS, Jitter, Latency, Packet Loss | LIVE | Real-time WebSocket metrics, threshold alerts, per-call history |
| T1 | 2 | Analytics | Call Session Tracking — CDR: ASR, ACD, PDD, CPS | LIVE | Sippy XML-RPC getAccountCDRs / getCustomerCDRs; CPS from 1-hour window |
| T1 | 3 | Engineering | IP Endpoint Probe — TCP SIP port liveness check | LIVE | Live probe status on Server Monitoring; per-host outage_log |
| T1 | 4 | Fraud & Security | Role-Based Access Control — Admin / Management / Viewer | LIVE | Replit OIDC + requireRole() guard on every protected route |
| T1 | 5 | NOC & Operations | Alert Engine — threshold-based triggers + email delivery | LIVE | Gmail SMTP; per-rule cooldowns; alert_rules table with enable/disable |
| T2 | 6 | Commercial & Client Management | KAM Management & Portfolio Assignment | LIVE | kams + kam_accounts tables; live call overlay; BitsEye per-KAM drill-down |
| T2 | 7 | NOC & Operations | Traffic Drop Detector — >50 % drop alert | LIVE | Background job every 5 min; 30-min cooldown; open/resolved states |
| T2 | 8 | NOC & Operations | Client Traffic Pulse — per-client live concurrency cards | LIVE | Live call count + % of peak bar + trend indicator on Graphs page |
| T2 | 9 | Commercial & Client Management | Traffic Map — Leaflet choropleth by destination country | LIVE | CDR country field; TopoJSON; violet scale; time-range selector |
| T2 | 10 | Finance & Billing | Revenue & Margin Analytics — 30-day P&L | LIVE | Admin: 4-card Revenue/Cost/Profit/Margin. KAM: filtered to own clients |
| T3 | 11 | Engineering | Sippy Change Watcher — IP rules, clients, vendors | LIVE | Polls 5 min; sippy_snapshots false-positive prevention; email per event |
| T3 | 12 | Fraud & Security | Security Hardening — Helmet, rate-limit, CSP | LIVE | 300/15min general; 20/15min auth; suspicious IP log (15+ 401/403 in 5 min) |
| T3 | 13 | Fraud & Security | Fraud / FAS + IRSF Detection | LIVE | Zero-billed, high-PDD, short-billed, early-answer; IRSF premium prefix scan |
| T3 | 14 | Engineering | Server Monitoring — 6-tab infrastructure view | LIVE | TCP probe 60s; outage_log; RTP bandwidth; disk & memory; SIP reg storm |
| T3 | 15 | Finance & Billing | Vendor Balance Tracker — delta-based cost | LIVE | 2-hour rolling balance snapshots; cost = balance decrease over window |
| T4 | 16 | Finance & Billing | Rate Cards & Tariff Management | LIVE | Sippy tariff/rate CRUD; bulk import from CSV/XLSX files |
| T4 | 17 | Engineering | DID Management | LIVE | List, assign, release DIDs via Sippy API |
| T4 | 18 | Engineering | Multi-Switch Support | LIVE | SwitchesPanel in Settings; push rate changes to all enabled switches |
| T4 | 19 | Finance & Billing | Payments & Billing | LIVE | Full Sippy billing API coverage (articles 107440–107446) |
| T4 | 20 | Engineering | Trunk & Trunk Connection Management | LIVE | Full CRUD for trunks and connections via Sippy API |
| T5 | 21 | UX & Platform | Dark / Light Mode Toggle | LIVE | CSS vars; ThemeProvider; localStorage persist; default dark on first load |
| T5 | 22 | UX & Platform | Quick Actions Command Bar — Ctrl+K / Cmd+K | LIVE | shadcn CommandDialog; role-filtered; all nav items searchable |
| T5 | 23 | Engineering | API Key Management | LIVE | vw_ prefix; SHA-256 hash; Bearer auth on /ext/ routes; revoke instantly |
| T5 | 24 | UX & Platform | Customizable Dashboard Widgets | LIVE | 5 toggleable sections; prefs per-user in DB; badge shows hidden count |
| T5 | 25 | NOC & Operations | Mobile-Responsive NOC View | LIVE | Hamburger Sheet sidebar; push notification opt-in in Settings |

5.  VOLUME 2 — EXTENDED FEATURE STATUS  (All 24 Features, by Department)

9 fully live · 5 partially implemented · 10 not yet started

| Department | # | Feature | Status | Gap / Implementation Notes |
| --- | --- | --- | --- | --- |
| NOC & Operations | 1 | Jitter & Packet Loss Monitor | ⚠️ PARTIAL | /rtp-analytics exists. Missing: per-carrier trend chart, jitter col in Live Calls |
| NOC & Operations | 4 | RTP Port & NAT Traversal Monitor | ⚠️ PARTIAL | /rtp-analytics partial. Missing: one-way-audio by subnet, STUN/TURN hints |
| Finance & Billing | 5 | LCR Analyser | ✅ LIVE | /lcr-analyser — CDR vs all active vendor rate cards; missed savings in USD |
| Finance & Billing | 6 | Call Flow Simulator | ✅ LIVE | /call-flow-simulator — step-by-step dialplan trace without placing a real call |
| Finance & Billing | 7 | Vendor SLA Scorecard | ✅ LIVE | /vendor-sla-scorecard — per-vendor ASR/ACD/PDD delivery metrics |
| Finance & Billing | 8 | Cost Optimisation Engine | ✅ LIVE | /cost-optimisation — margin-per-route analysis; worst routes highlighted |
| Fraud & Security | 9 | Robocall & Neighbour Spoofing Detector | ❌ NOT BUILT | No sequential CLI detection; no <8 s duration flagging; no auto-block via XML-RPC |
| Fraud & Security | 10 | SIP Brute-Force Login Monitor | ⚠️ PARTIAL | /firewall exists. Missing: auto-add-to-blocklist on >50 failed regs/5 min |
| Fraud & Security | 11 | Concurrent Call Limit Enforcer | ❌ NOT BUILT | No per-account poll vs configured limit; no auto-disconnect of excess calls |
| Fraud & Security | 12 | Fraud Velocity Scoring | ❌ NOT BUILT | No multi-signal risk score (0–100); no score history chart in NOC sidebar |
| Commercial & Client Management | 13 | Reseller White-Label Portal | ✅ LIVE | /reseller — scoped P&L, CDR reports, and invoices per reseller account |
| Commercial & Client Management | 14 | SLA Monitoring & Breach Alerting | ✅ LIVE | /sla-breaches — per-client SLA compliance; auto breach email to KAM and client |
| Commercial & Client Management | 15 | Number Inventory Management | ✅ LIVE | /number-intelligence — range tracking, utilisation %, expiry, porting tracker |
| Commercial & Client Management | 16 | Click-to-Call & Test Call Launcher | ✅ LIVE | /test-call — XML-RPC originate; real-time call progress; CDR auto-linked |
| Analytics | 17 | Traffic Forecasting Dashboard | ❌ NOT BUILT | No 8-week same-day model; no hourly forecast; no confidence bands; no deviation alert |
| Analytics | 18 | Geographic Revenue Heatmap | ❌ NOT BUILT | No Revenue/Cost/Margin/Volume world map. Distinct from existing CDR traffic map |
| Analytics | 19 | Peer Carrier Benchmarking | ⚠️ PARTIAL | /carrier-scoring exists. Missing: industry-median comparison, traffic-light vs peers |
| Analytics | 20 | CDR Anomaly Detector (Statistical) | ❌ NOT BUILT | No nightly 3σ deviation job; no anomaly inbox in Reports; no severity score per batch |
| Analytics | 2 | Codec Negotiation Analytics | ❌ NOT BUILT | No codec usage chart; no transcoding-rate-per-carrier. Needs Sippy CDR codec field |
| Engineering & Infrastructure | 21 | SIP Registration Database & Viewer | ❌ NOT BUILT | No searchable live reg DB; no device fingerprinting; no unexpected-geography flag |
| Engineering & Infrastructure | 22 | Config Change Tracker (extended) | ⚠️ PARTIAL | Sippy Change Watcher live. Missing: diff viewer, rollback suggestion per config type |
| Engineering & Infrastructure | 23 | Maintenance Window Scheduler | ❌ NOT BUILT | No alert suppression for planned downtime; no cron-style schedule UI |
| Engineering & Infrastructure | 24 | Multi-Switch Consolidated View | ✅ LIVE | /multi-switch — unified dashboard across all configured Sippy instances |
| Engineering & Infrastructure | 3 | DTMF Analytics & Failure Tracking | ❌ NOT BUILT | No DTMF method tracking; no failure-rate-per-carrier; no cause-code flagging |

6.  FEATURES REMAINING TO COMPLETE — BY DEPARTMENT

15 items either unstarted or with meaningful gaps — listed in recommended build order

▌  NOC & OPERATIONS

MOS Score Trending & Quality Reports

Vol 1 #4 (gap)  |  Effort: Medium  |  Value: High

The platform shows real-time MOS per call but lacks historical analysis. Build: MOS trend chart over 24h/7d/30d broken down by carrier and destination. "Quality Events" log: any 15-minute window where average MOS drops below 3.5. Carrier Quality League Table: rank vendors by average MOS over selected period. Auto-alert when a carrier's rolling 1-hour MOS drops below configurable threshold.

Traffic Anomaly Detector — Statistical Baseline

Vol 1 #7 (gap)  |  Effort: Medium  |  Value: High

Existing Traffic Drop Detector only fires at >50 % drop thresholds. Extend with 14-day per-hour rolling baseline model. Alert when CPS or concurrent calls exceed 2 standard deviations above the baseline. Distinguish business-hours peak from a 3 AM spike. Display anomaly timeline overlay on the Graphs page.

▌  FINANCE & BILLING

Billing Report Generator — PDF / Excel

Vol 1 #12  |  Effort: Medium  |  Value: High

Select client + billing period + rate card → aggregate CDRs by destination, apply rates, produce a formatted invoice with: summary totals (minutes, cost per destination group) and an itemised CDR attachment. Export as PDF (with company logo) or Excel. Send directly from within the app.

▌  FRAUD & SECURITY

Fraud Velocity Scoring

Vol 2 #12  |  Effort: Medium  |  Value: Critical

Real-time multi-signal risk score (0–100) per account. Score components: destination risk level, call velocity (calls/minute), CLI diversity (unique caller IDs per hour), time-of-day anomaly, short-duration ratio (% calls < 8 seconds). Score displayed live in NOC dashboard sidebar. Accounts above threshold (75) trigger auto-alert. Score history charted per account on Client detail page.

Robocall & Neighbour Spoofing Detector

Vol 2 #9  |  Effort: Medium  |  Value: High

Extends FAS engine with: (1) Sequential CLI detection — flag accounts using caller IDs in arithmetic sequences (+1-555-0001, +1-555-0002…); (2) Neighbour spoofing — caller ID prefix matches dialled number's area code. Also flag accounts with >200 calls/hour where average duration < 8 seconds. Auto-block identified source accounts via Sippy XML-RPC.

Concurrent Call Limit Enforcer

Vol 2 #11  |  Effort: Low  |  Value: Medium

Poll live calls per account every 10 seconds against the configured limit stored in Sippy. Alert NOC when any account exceeds its limit by >20 %. Optional auto-disconnect: terminate the oldest excess call via XML-RPC. Limit breach history log per account.

▌  ANALYTICS & BUSINESS INTELLIGENCE

CDR Anomaly Detector — Statistical

Vol 2 #20  |  Effort: Medium  |  Value: High

Nightly backend job comparing previous day's CDRs against rolling 30-day per-account baseline. Flags records deviating >3 standard deviations in: call duration, cost per minute, or destination distribution. Anomaly inbox added to Reports page with severity score per flagged batch.

Traffic Forecasting Dashboard

Vol 2 #17  |  Effort: High  |  Value: Medium

Analyse same-day-of-week patterns over past 8 weeks. Generate an hourly traffic forecast for next 24 hours with confidence bands (optimistic / expected / pessimistic). Alert if actual traffic deviates >30 % from forecast.

Geographic Revenue Heatmap

Vol 2 #18  |  Effort: Medium  |  Value: Medium

World map where colour intensity = revenue generated per country. Toggle between Revenue / Cost / Margin / Call Volume views. Click a country to drill into that country's CDRs, carrier breakdown, and ASR trend. Distinct from the existing CDR traffic map — focused on the financial layer.

Codec Negotiation Analytics

Vol 2 #2  |  Effort: Medium  |  Value: Medium

Parse codec fields from Sippy CDRs. Display codec usage breakdown (pie/bar chart). Show transcoding rate per carrier. Flag vendors forcing costly transcode paths. Note: requires Sippy instance to expose codec field in CDR API — verify before building.

▌  ENGINEERING & INFRASTRUCTURE

SIP Registration Database & Viewer

Vol 2 #21  |  Effort: Low  |  Value: Medium

A searchable real-time list of all currently registered SIP endpoints pulled from Sippy. Fields: username, IP address, user-agent string, registration expiry timestamp. Flag registrations from unexpected geographies. Flag unusual user-agent strings (e.g. SIPVicious).

Maintenance Window Scheduler

Vol 2 #23  |  Effort: Low  |  Value: Medium

Define recurring or one-off maintenance windows. All alerts automatically suppressed during the window. NOC dashboard shows a "Maintenance Mode" banner with countdown during active window.

Two-Factor Authentication — TOTP

Vol 1 #19  |  Effort: Medium  |  Value: High

TOTP-based 2FA compatible with Google Authenticator and Authy. QR code enrollment flow on first login after 2FA is enabled. Recovery codes generated at enrollment. Admin can enforce 2FA for all Admin/Management roles.

▌  UX & PLATFORM

Scheduled Report Delivery

Vol 1 #13  |  Effort: Low  |  Value: High

Automated cron-style delivery of daily/weekly/monthly reports. Builds on existing infrastructure: Watcher Recipients (live), Gmail SMTP (live), report-generation logic (already in /reports page). Deliverables: daily traffic summary at 06:00; weekly ASR/ACD/MOS quality report; monthly billing summary per client; FAS/fraud incident digest.

Audit Log Viewer

Vol 1 #18  |  Effort: Low  |  Value: High

Searchable, tamper-evident log of all administrative actions in the platform. Events to log: user logins and failed logins; config changes; manual call disconnections; account blocks/unblocks; alert rule changes; watcher recipient changes. New DB table: audit_log (id, userId, action, target, before, after, ipAddress, timestamp). Display: filterable table by user, action type, and date range. Exportable to CSV.

7.  VOLUME 3 — NEW FEATURE PROPOSALS BY DEPARTMENT  (20 New Features)

First-time proposals addressing operational gaps, enterprise requirements, and competitive parity

▌  NOC & OPERATIONS

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| AI-Powered NOC Assistant (LLM Chat) | Critical | High | A conversational interface NOC engineers query in plain English: "Show me accounts with calls to >10 new destinations this week", "Which carriers degraded most in the last 48 hours?", "Summarise all open fraud alerts." Powered by an LLM with read access to the platform data API. Provides plain-language incident summaries and suggests remediation actions. |

▌  FINANCE & BILLING

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| Automated Invoice Delivery & Payment Collection | High | High | Generate PDF invoices at billing cycle end and email them to the client automatically. Include a hosted payment link. Track payment status: paid / overdue / disputed. Automatic balance lock when an account reaches the overdue threshold. |
| Carrier Invoice Reconciliation | Critical | High | Upload a carrier invoice (PDF/CSV). Platform extracts line items and cross-references against BitsAuto CDRs for the same period. Flags: overbilled minutes, wrong rates, missing CDRs. Generates a formatted dispute report pre-populated with all discrepancies. |
| Profit & Loss Forecasting | High | Medium | Projects next-month P&L using: current traffic growth trend, contracted sell rates, and current carrier buy rates. Presents rate-renegotiation impact scenarios. Supports KAM and commercial team preparation for quarterly business reviews. |
| Monthly Executive PDF Report | High | Medium | Auto-generated one-page PDF delivered to a configurable email list on the 1st of each month. Content: total minutes, revenue, gross margin, top 10 destinations by volume, fraud events count, carrier quality league table, and month-over-month trend spark charts. |

▌  COMMERCIAL & CLIENT MANAGEMENT

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| Client Self-Service Portal — White-Label | Critical | High | A fully white-labeled web portal that end-clients log into with their own branding. Clients see their own CDRs, live call count, balance, and rate cards. They can top up balance, download invoices, and raise support tickets. |
| Client Onboarding Kanban Tracker | Medium | Low | Kanban board showing every client in the provisioning pipeline: Draft → IPs Submitted → IPs Approved → Provisioned → Test Call Done → Live. Each card shows responsible KAM, pending blockers, and last-action timestamp. Linked directly to the Client Wizard draft system. |
| Predictive Client Churn Scoring | High | Medium | Uses CDR traffic trends to identify clients whose call volume is declining or who have had repeated quality incidents. Generates a churn risk score per client (updated daily). KAM dashboard surfaces "At Risk" clients with one-click outreach suggestion. |

▌  FRAUD & SECURITY

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| Zero-Trust Access Model | High | High | Every API call validated not just by role but by registered device, IP range, and time-of-day. Admin actions from unrecognised IPs require secondary approval from another admin. Session tokens bound to IP; re-authentication required on IP change. |
| Threat Intelligence Feed Integration | High | Medium | Subscribe to live threat feeds (e.g. Spamhaus, ThreatCrowd) and cross-reference inbound calling numbers and source IPs against known-bad lists in real time. Auto-block IPs flagged as VoIP fraud infrastructure. Daily threat feed refresh with email summary. |
| SOC 2 / ISO 27001 Compliance Checklist | Medium | High | Self-assessment checklist mapped to SOC 2 Type II controls. Platform auto-fills evidence for controls it can verify (audit log present, MFA enforced, encryption at rest). Exports a compliance readiness PDF for auditors. |

▌  ANALYTICS & BUSINESS INTELLIGENCE

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| Automated Route Optimisation Recommendations | High | Medium | Analyses current routing priorities, carrier MOS/ASR trends, and rate card margins to recommend: which carriers to de-prioritise, which routes to renegotiate, and when to add capacity. Presented as actionable cards with estimated monthly savings and one-click apply. |
| Regulatory Reporting Module — CALEA / GDPR | Medium | High | CALEA: lawful intercept report generation in required regulatory format. GDPR: CDR anonymisation after configurable retention period; right-to-erasure workflow; data residency controls flagging which CDRs contain EU personal data. |
| Geographic Revenue Heatmap (Vol 3 enhanced) | Medium | Medium | Enhanced version of Vol 2 #18 — adds drill-down to per-carrier breakdown per country, QBR slide export, and revenue-vs-cost toggle with margin overlay. |
| CDR Anomaly Detector (enhanced — Vol 3) | High | Medium | Extends Vol 2 #20 with real-time anomaly detection (not just nightly): streaming 15-minute window analysis with instant NOC alert when any account deviates from its rolling baseline by more than 3σ. Feeds directly into the AI NOC Assistant context. |

▌  ENGINEERING & INFRASTRUCTURE

| Feature | Business Value | Build Effort | Description |
| --- | --- | --- | --- |
| SBC / Firewall Rule Sync | High | Medium | When a new IP is approved in BitsAuto, push the firewall rule automatically via API (iptables, Cloudflare, or FortiGate). Keeps Sippy ACL and external firewall in sync. Full audit trail of every rule push with one-click rollback. |
| Configuration Backup & Point-in-Time Restore | High | Medium | Daily snapshot of all platform configuration: routing groups, rate cards, alert rules, account settings, IP rules — stored as versioned JSON. One-click restore to any previous snapshot. Critical for disaster recovery. |
| Call Recording Management | Medium | Medium | Browse, search, and stream call recordings stored on the Sippy server. Filter by account, date range, destination, or duration. Download individual recordings or bulk export. Configurable retention policy with auto-delete after N days. |
| Scheduled Bulk Actions | Medium | Low | Schedule one-off or recurring bulk operations with admin approval gates: "Block all zero-traffic accounts every Sunday 02:00", "Push updated rate card to all switches every Monday 00:00". Full action log with before/after state captured. |
| CRM Integration — HubSpot / Salesforce | High | Medium | Sync client records between BitsAuto and the operator CRM. When a client is provisioned, a Company record is created in HubSpot. CDR revenue data automatically updates the CRM deal value. KAM assignment in BitsAuto reflects in CRM account owner field. |
| Webhook Push API for External Systems | High | Low | Extend the existing API key system with outbound webhook support. Configure a destination URL per event type: alert fired, fraud detected, balance low, client provisioned. Signed payloads with HMAC-SHA256. Retry with exponential back-off. |

8.  COMBINED PRIORITY MATRIX — ALL 35 REMAINING & PROPOSED FEATURES

5 recommended build sprints with department labelling

| Sprint | Department | Source | Feature | Business Value | Effort | Rationale |
| --- | --- | --- | --- | --- | --- | --- |
| S1 — Now | NOC & Operations | Vol 2 Gap | Traffic Anomaly Detector (baseline) | High | Medium | Catch toll fraud earlier than threshold alerts |
| S1 — Now | Finance & Billing | Vol 2 Gap | Billing Report Generator PDF/Excel | High | Medium | Eliminates manual invoice generation |
| S1 — Now | Fraud & Security | Vol 2 Gap | Fraud Velocity Scoring | Critical | Medium | Multi-signal risk; closes fraud detection gap |
| S1 — Now | Fraud & Security | Vol 2 Gap | CDR Anomaly Detector (Statistical) | Critical | Medium | Nightly job; catch-all for unknown fraud patterns |
| S1 — Now | Finance & Billing | Vol 3 New | Carrier Invoice Reconciliation | Critical | High | Direct cost saving; closes billing dispute loop |
| S1 — Now | UX & Platform | Vol 2 Gap | Scheduled Report Delivery | Critical | Low | Fast win; entirely on existing email + reports infra |
| S1 — Now | UX & Platform | Vol 2 Gap | Audit Log Viewer | Critical | Low | Enterprise security requirement; new DB table only |
| S2 — Next | NOC & Operations | Vol 2 Gap | MOS Score Trending (historical) | High | Medium | Proactive quality management; carrier QBR evidence |
| S2 — Next | Commercial & Client Management | Vol 3 New | Client Self-Service Portal | Critical | High | Reduces operator support load; client satisfaction |
| S2 — Next | Finance & Billing | Vol 3 New | Monthly Executive PDF Report | High | Medium | Management reporting without login |
| S2 — Next | Finance & Billing | Vol 3 New | Automated Invoice Delivery & Payments | High | High | Closes billing loop; reduces DSO |
| S3 | Fraud & Security | Vol 2 Gap | Robocall & Neighbour Spoofing Detector | High | Medium | Extends FAS; protects carrier reputation |
| S3 | Engineering & Infrastructure | Vol 2 Gap | SIP Registration Database & Viewer | Medium | Low | Engineering tool; fast to build |
| S3 | Engineering & Infrastructure | Vol 3 New | SBC / Firewall Rule Sync | High | Medium | Removes manual IP management step |
| S3 | Engineering & Infrastructure | Vol 3 New | Webhook Push API | High | Low | Ecosystem play; enables Zapier/Make automation |
| S3 | Engineering & Infrastructure | Vol 3 New | Configuration Backup & Restore | High | Medium | Disaster recovery; config versioning |
| S4 | Analytics | Vol 2 Gap | Geographic Revenue Heatmap | Medium | Medium | Executive-level financial geography view |
| S4 | Analytics | Vol 2 Gap | Traffic Forecasting Dashboard | Medium | High | Predictive capacity planning |
| S4 | NOC & Operations | Vol 3 New | AI NOC Assistant (LLM) | High | High | Natural-language querying; incident summaries |
| S4 | Engineering & Infrastructure | Vol 3 New | CRM Integration (HubSpot / Salesforce) | High | Medium | Syncs client + revenue data to CRM |
| S4 | Finance & Billing | Vol 3 New | P&L Forecasting | High | Medium | Commercial QBR preparation tool |
| S4 | Analytics | Vol 3 New | Auto Route Optimisation Recommendations | High | Medium | AI-driven cost reduction recommendations |
| S5 | Fraud & Security | Vol 2 Gap | Concurrent Call Limit Enforcer | Medium | Low | Per-account real-time enforcement |
| S5 | Analytics | Vol 2 Gap | Codec Negotiation Analytics | Low | Medium | Needs Sippy CDR codec field — verify first |
| S5 | Engineering & Infrastructure | Vol 2 Gap | Maintenance Window Scheduler | Low | Low | Alert suppression for planned downtime |
| S5 | Engineering & Infrastructure | Vol 2 Gap | Two-Factor Authentication (TOTP) | Medium | Medium | Security hardening for high-privilege roles |
| S5 | Fraud & Security | Vol 3 New | Zero-Trust Access Model | High | High | IP-bound sessions; secondary approval for admin |
| S5 | Fraud & Security | Vol 3 New | Threat Intelligence Feed Integration | High | Medium | Automated IP + number blacklisting |
| S5 | Fraud & Security | Vol 3 New | Regulatory Reporting (CALEA / GDPR) | Medium | High | Required for enterprise and government contracts |
| S5 | Commercial & Client Management | Vol 3 New | Predictive Client Churn Scoring | Medium | Medium | KAM retention; outreach trigger |
| S5 | Commercial & Client Management | Vol 3 New | Client Onboarding Kanban Tracker | Medium | Low | Provisioning pipeline visibility |
| S5 | Engineering & Infrastructure | Vol 3 New | Scheduled Bulk Actions | Low | Medium | Operational automation for routine tasks |
| S5 | Engineering & Infrastructure | Vol 3 New | Call Recording Management | Medium | Medium | CDR → recording drill-down workflow |
| S5 | Fraud & Security | Vol 3 New | SOC 2 / ISO 27001 Checklist | Medium | High | Compliance readiness export for auditors |

9.  ARCHITECTURE & STACK REFERENCE

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React 18 + Vite + TailwindCSS v3 | SPA; shadcn/ui components; Wouter routing; TanStack Query v5 |
| Backend | Node.js 20 + Express + TypeScript | server/routes.ts (~22,000+ lines); staggered background jobs |
| Database | PostgreSQL via Drizzle ORM | shared/schema.ts; createInsertSchema from drizzle-zod; Neon |
| Auth | Replit OpenID Connect (OIDC) | Server-side sessions; requireRole() guard on all protected routes |
| Sippy API | XML-RPC over HTTPS + HTTP Digest | RFC-2617 2-step probe+auth; server/sippy.ts; creds pair rotation |
| WebSockets | Express + WS | Push-based NOC view; live calls; cache-first to reduce Sippy load |
| Email | Gmail SMTP (Nodemailer) | Alert engine; watcher recipients; billing notifications |
| Deployment | Replit (containerised) | npm run dev starts Express + Vite on same port |
| Security | Helmet.js + express-rate-limit | 300/15min general; 20/15min auth; CSP + XSS protection headers |

Key Source Files

server/routes.ts  — ~22,000+ lines — all Express routes, Sippy integration, background polling jobs

server/sippy.ts  — Sippy XML-RPC client; sippyXmlCredsPairs(); credential swap resilience

server/storage.ts  — IStorage interface + DatabaseStorage implementation (all DB operations)

shared/schema.ts  — Drizzle schema, Zod insert schemas, TypeScript select types for all tables

client/src/pages/dashboard.tsx  — NOC dashboard — all real-time KPI and quality widgets

client/src/components/layout-shell.tsx  — Sidebar, mobile hamburger nav, command bar (Ctrl+K), theme toggle

client/src/pages/client-wizard.tsx  — Full 5-step client provisioning wizard (major overhaul — May 2026)

client/src/pages/company-list.tsx  — Company list with KAM filter pills + CompanyInfoDialog popup

client/src/pages/fraud.tsx  — FAS + IRSF detection engine; auto-blacklist rule management

10.  IMPORTANT CONSTRAINTS & KNOWN GOTCHAS

Engineering notes every developer must know before making changes

⚠  Sippy Credential Mapping

apiAdminUsername = ssp-root (XML-RPC admin); apiAdminPassword = !chiaan1. portalUsername = RTST1 (portal login); portalPassword = abcd@1234. A common mistake is swapping these pairs. The system detects and warns about mismatches. Always verify which credential pair is required for XML-RPC vs portal HTML scraping.

⚠  Mixed-Case Usernames Accepted by Sippy

Sippy accepts mixed-case usernames (confirmed: "Internal-PTCL" provisioned successfully). Do NOT enforce .toLowerCase() on Sippy usernames. The wizard strips only invalid characters: .replace(/[^a-zA-Z0-9._-]/g, "")

⚠  Client Accounts Must Be at Root Level

All client accounts must be created at the Sippy root level (i_customer = 1), NOT under the RTST1 account. Placing an account under RTST1 causes routing inheritance issues and "No Route Found" errors for accounts without an explicit RG.

⚠  XML-RPC vs Portal Scraping Fallbacks

Some Sippy versions return HTTP 401 on CDR XML-RPC calls. The platform falls back to portal HTML scraping in those cases. Both paths may be active simultaneously — be aware when debugging CDR data.

⚠  Sippy Load Reduction Guardrails

The platform uses push-based WebSocket NOC, cache-first /api/sippy/live-calls, mutex guards, and staggered polling intervals to reduce Sippy XML-RPC load by ~65–70 %. Do not add naive polling loops without these guards — the Sippy instance will be overwhelmed.

⚠  Auth Middleware Rule

NEVER use the raw isAuthenticated middleware on new routes. Always use requireRole(["admin", ...], req, res, next) to protect endpoints. This is the only authorised pattern in this codebase.

⚠  Rate Card API Availability

On certain Sippy versions, rates can only be added via the Sippy web UI — no XML-RPC rate creation API is available. Always verify Sippy version API support before building bulk rate import for a new deployment.

⚠  Vol 2 Codec & Jitter Features — API Dependency

Vol 2 features #1 (Jitter Monitor) and #2 (Codec Analytics) depend on Sippy exposing RTP stats and codec fields in its CDR API. Verify field availability on the target Sippy version before starting implementation.

⚠  Simulation Mode Disabled in Production

The platform simulation mode is disabled by default (simulationEnabled = false). Always connect to a live Sippy instance for real data. Never enable simulation in a production deployment.

──────────────────────────────────────────────────────────────────────────────────────────────────────────────

BitsAuto Monitoring Platform  ·  Department-Categorised Status & Roadmap Report  ·  May 2026  ·  Confidential