BITSAUTO  MONITORING PLATFORM

Sippy Routing Features — Implementation Plan

9 Features  ·  6 High Value  ·  3 Medium Value

Generated: 22 May 2026

Sippy XML-RPC API  ·  Local Routing Cache (15-min sync)  ·  PostgreSQL

| 9 Total Features | 6 High Value | 3 Medium Value | 0 Implemented | 3 Partial | 6 Planned |
| --- | --- | --- | --- | --- | --- |

INTRODUCTION

About this document and the routing cache architecture

This document covers all 9 routing features recommended for the Bitsauto Monitoring Platform. Features 1–6 are high-value and fully supported by the Sippy XML-RPC API. Features 7–9 are medium-value enhancements that require less backend work and are primarily frontend-driven.

The platform's local routing cache (server/routing-cache.ts) syncs from the Sippy switch every 15 minutes and stores routing data in PostgreSQL. All 9 features query the local database — never the live switch — keeping Sippy load to an absolute minimum.

STATUS LEGEND

- ✔ IMPLEMENTED — feature is fully live in the platform

- ◑ PARTIAL — scaffolding or cache exists; UI/logic remaining

- ○ PLANNED — not yet started; effort estimate provided

FEATURE SUMMARY

All 9 routing features at a glance

| # | Feature | Tier | Status | Route / Location |
| --- | --- | --- | --- | --- |
| 1 | Routing Group Manager | HIGH | ◑ PARTIAL | /routing-manager |
| 2 | Destination Set Explorer | HIGH | ◑ PARTIAL | /routing-manager → Destination Sets tab |
| 3 | Quality-Based Routing (QBR) Dashboard | HIGH | ○ PLANNED | /routing-manager → QBR tab (planned) |
| 4 | Routing Audit Trail | HIGH | ◑ PARTIAL | /call-flow-simulator (enhanced) |
| 5 | Connection Coverage Map | HIGH | ○ PLANNED | /routing-manager → Coverage Map tab (planned) |
| 6 | Bulk Rate / Route Uploader | HIGH | ○ PLANNED | /rate-cards → Import button (planned) |
| 7 | On-Net Routing Viewer | MEDIUM | ○ PLANNED | /routing-manager → On-Net tab (planned) |
| 8 | Routing Policy Simulator | MEDIUM | ○ PLANNED | /tools?tab=routing-policy-simulator (planned) |
| 9 | Prefix Coverage Checker (Bulk) | MEDIUM | ○ PLANNED | /tools?tab=prefix-checker (planned) |

HIGH VALUE FEATURES

Sippy API fully supports all — highest ROI for implementation effort

1.  Routing Group Manager

Live view of all routing groups, their policies, and member connections    ◑ PARTIAL

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Partially implemented — cache/scaffold exists |
| Route | /routing-manager |
| Effort | 1–2 days (live member/account join already scaffolded) |

### Description

View all routing groups from the switch in real-time. See each group's assigned routing policy (Least Cost / Prefix Length / Route Preference / Routing Entries Order / Weighted), which accounts or customers are assigned to it, and which connections are its members. Currently routing group names are only visible inside the Call Flow Simulator — this feature gives them a dedicated management view.

### What Users See

- Full list of routing groups with policy badges

- Member connections per group (vendor name, host, protocol)

- Account/customer assignments per routing group

- On-Net routing indicator + voicemail connection

- Safe-to-delete flag (no account assigned)

- Inline search and policy filter

### Sippy API Methods

- listRoutingGroups(name_pattern, include_members_count)

- listRoutingGroupMembers(i_routing_group)

- listAccounts(i_routing_group) — accounts assigned to this group

### Local Database / Cache

- routing_groups_cache — synced every 15 min via routing-cache service

- connection_vendor_cache2 — used to resolve connection names

2.  Destination Set Explorer

Browse all Destination Sets and their prefixes; click any prefix to run LCR    ◑ PARTIAL

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Partially implemented — cache/scaffold exists |
| Route | /routing-manager → Destination Sets tab |
| Effort | 2–3 days (prefix route fetch + LCR hook) |

### Description

Browse every Destination Set stored on the switch and expand into the individual route prefixes inside each set. Click any prefix to instantly fire it through the LCR Analyser, showing which vendors cover that prefix and at what cost. Also highlights coverage gaps — prefixes present in one vendor's routes but missing from others, which is critical for redundancy audits.

### What Users See

- Tree view of Destination Sets → child prefixes

- Route count per set with coverage-gap indicator

- CLD and CLI translation rules displayed inline

- One-click LCR run for any prefix

- Gap analysis: which prefixes lack a backup vendor

### Sippy API Methods

- listDestinationSets(name_pattern)

- listDestinationSetRoutes(i_destination_set)

### Local Database / Cache

- destination_sets_cache — synced every 15 min

3.  Quality-Based Routing (QBR) Dashboard

Which connections QBR has blocked or demoted, and why    ○ PLANNED

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Planned — not yet started |
| Route | /routing-manager → QBR tab (planned) |
| Effort | 3–4 days |

### Description

Sippy's QBR engine continuously monitors each vendor connection on ACD, ASR, and PDD thresholds. When a connection falls below the configured threshold it can be demoted (lower preference) or fully blocked. This dashboard surfaces that data in one place: which connections are currently blocked or demoted by QBR, their current statistics vs the configured thresholds, the retry batch countdown timer, and one-click unblock actions. Right now this data is buried deep in the Sippy web portal.

### What Users See

- Connection health grid: ACD / ASR / PDD vs threshold (RAG status)

- Blocked connections list with block reason and timestamp

- Demoted connections with current preference position

- Retry batch countdown (next evaluation window)

- One-click unblock / reset action (admin only)

- Historical block/demote event log (last 7 days)

### Sippy API Methods

- listConnections(i_vendor) — has qbr_enabled, qbr_acd_threshold etc.

- getConnectionStatistics(i_connection) — current ACD/ASR/PDD window

- listActiveCalls() — used to correlate live traffic with QBR state

### Local Database / Cache

- connection_vendor_cache2 — base connection data

- New: qbr_events table for historical block/demote log

4.  Routing Audit Trail

Full call routing trace: Account → Routing Group → Destination Set → Connection → Result    ◑ PARTIAL

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Partially implemented — cache/scaffold exists |
| Route | /call-flow-simulator (enhanced) |
| Effort | 2–3 days (extend existing Call Flow Simulator) |

### Description

An enhanced version of the existing Call Flow Simulator backed by live Sippy data from the routing cache. Shows the complete routing path for any call: which account initiated it, which routing group was resolved, which destination sets were evaluated, which connections were tried (in preference order), and the final disposition (answered / failed / failover). Acts as an audit log for regulatory compliance and dispute resolution.

### What Users See

- Step-by-step routing trace with timestamps

- Account → Routing Group resolution diagram

- Destination Set match (longest-prefix) highlighted

- Connection preference order with QBR state at call time

- Final result: answered on which connection, or fail reason

- Export as PDF for dispute resolution

### Sippy API Methods

- getCustomerCDRs(i_account) — retrieve historical calls

- listRoutingGroupMembers(i_routing_group) — connection order

### Local Database / Cache

- Existing CDR cache + routing_groups_cache

5.  Connection Coverage Map

Prefix coverage per connection inside a routing group — gaps highlighted    ○ PLANNED

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Planned — not yet started |
| Route | /routing-manager → Coverage Map tab (planned) |
| Effort | 3 days |

### Description

Select a routing group and see a matrix of all prefixes covered by each member connection. Coverage gaps are highlighted — prefixes reachable via one connection but not another, which exposes single points of failure. Ideal for redundancy planning before adding or removing a carrier. The map also shows cost-per-prefix where rate card data is available.

### What Users See

- Routing group selector → member connections as columns

- Prefix rows with ✓ / ✗ coverage per connection

- Gap rows highlighted in amber (covered by < 2 connections)

- Cost cell populated where a matching rate card exists

- Export to CSV for carrier negotiation prep

### Sippy API Methods

- listRoutingGroupMembers(i_routing_group)

- listDestinationSetRoutes(i_destination_set)

### Local Database / Cache

- routing_groups_cache + destination_sets_cache + connection_vendor_cache2

- rate_cards (local) — for cost overlay

6.  Bulk Rate / Route Uploader

Drag-and-drop CSV uploader with pre-validation diff before sending to Sippy    ○ PLANNED

| Tier | High Value — Sippy API fully supports it |
| --- | --- |
| Status | Planned — not yet started |
| Route | /rate-cards → Import button (planned) |
| Effort | 3–4 days |

### Description

Sippy supports bulk CSV uploads for rates, routes, and tariffs. This feature adds a drag-and-drop uploader inside the Rate Cards page that pre-validates the file format client-side, shows a live diff of what will change (new prefixes, updated rates, removed routes) before any data is sent to the switch, and then submits via the Sippy bulk import API. Reduces the risk of accidental rate misconfigurations.

### What Users See

- Drop zone (CSV / XLSX) on Rate Cards page

- Instant column detection and format validation

- Diff table: Added / Changed / Removed rows with colour coding

- Confirm dialog with row count summary before upload

- Upload progress bar and per-row result report

### Sippy API Methods

- addRate / updateRate / deleteRate (per-row XML-RPC)

- importRates(file) — if bulk endpoint supported by switch version

### Local Database / Cache

- rate_cards — local store updated on successful upload

MEDIUM VALUE FEATURES

Primarily frontend-driven — lower complexity, high operator utility

7.  On-Net Routing Viewer

Which routing groups have On-Net calling, their scope and voicemail config    ○ PLANNED

| Tier | Medium Value — primarily frontend-driven |
| --- | --- |
| Status | Planned — not yet started |
| Route | /routing-manager → On-Net tab (planned) |
| Effort | 1 day (data already in routing cache raw_json) |

### Description

Sippy supports on-net routing — direct account-to-account calls that bypass the PSTN. This viewer shows which routing groups have on-net routing enabled, the on-net scope (All Accounts / Same Customer / Customer + Sub-customers), the designated on-net connection, and whether voicemail is configured. Currently this requires digging through each routing group in the Sippy portal.

### What Users See

- Filtered list of routing groups with on-net enabled

- On-net scope badge (All / Customer / Customer+Sub)

- On-net connection name + host

- Voicemail connection (if configured)

- LRN lookup enabled indicator

### Sippy API Methods

- listRoutingGroups(include_members_count) — fields: disable_onnet_routing, onnet_scope, onnet_i_connection

### Local Database / Cache

- routing_groups_cache (raw_json contains all on-net fields)

8.  Routing Policy Simulator

Show how route order changes under each of the four routing policies    ○ PLANNED

| Tier | Medium Value — primarily frontend-driven |
| --- | --- |
| Status | Planned — not yet started |
| Route | /tools?tab=routing-policy-simulator (planned) |
| Effort | 2 days (pure frontend simulation on cached data) |

### Description

For a given destination number, simulate how the vendor preference order would differ if the routing group used each of the four Sippy routing policies: Least Cost, Prefix Length, Route Preference, and Routing Entries Order. Useful for planning policy changes before applying them — no changes are made to the switch.

### What Users See

- Destination number input + routing group selector

- Four columns (one per policy) showing ranked connections

- Colour delta — connections that move up/down vs current policy

- Cost column populated from rate card where available

- Read-only — no changes are sent to Sippy

### Sippy API Methods

- listRoutingGroupMembers(i_routing_group)

- listDestinationSetRoutes(i_destination_set)

### Local Database / Cache

- routing_groups_cache + destination_sets_cache + rate_cards

9.  Prefix Coverage Checker (Bulk)

Upload a list of numbers and see which ones have a route and at what cost    ○ PLANNED

| Tier | Medium Value — primarily frontend-driven |
| --- | --- |
| Status | Planned — not yet started |
| Route | /tools?tab=prefix-checker (planned) |
| Effort | 2 days (bulk LCR prefix match on cached data) |

### Description

An expanded version of the existing Route Tester that handles dozens of destination numbers at once. Upload or paste a list of numbers (one per line or CSV), and get back a table showing: which numbers have a matching route, which vendor would handle them, at what rate, and whether a backup connection exists. Ideal for pre-launch route audits and SLA checks before a new destination goes live.

### What Users See

- Paste area or file upload (up to 500 numbers)

- Per-number table: Matched Prefix / Vendor / Rate / Backup

- Unroutable numbers highlighted in red

- Single-vendor coverage (no backup) in amber

- Export to CSV / XLSX

### Sippy API Methods

- listDestinationSetRoutes(i_destination_set) — prefix matching done locally

### Local Database / Cache

- destination_sets_cache + connection_vendor_cache2 + rate_cards

ROUTING CACHE ARCHITECTURE

Shared foundation powering all 9 features

All 9 routing features share a common foundation: the Routing Cache Service (server/routing-cache.ts). This service polls the Sippy XML-RPC API every 15 minutes and stores routing data in the local PostgreSQL database. Features query the local DB — never the live switch — keeping switch load to a minimum.

### Cache Tables

- routing_groups_cache — all routing groups with policy, on-net fields, member count

- destination_sets_cache — all destination sets with translation rules and route count

- connection_vendor_cache2 — all vendor connections with host, protocol, blocked flag

- routing_cache_meta — last sync timestamp, status, row counts per table

### Sync Lifecycle

- Server start: first sync fires 10 seconds after boot (Sippy session warm-up)

- Periodic sync: every 15 minutes via setInterval

- Manual sync: POST /api/routing-cache/sync (admin only) — forces immediate refresh

- Status: GET /api/routing-cache/status — returns last_sync_at, row counts, and any error

### UI Entry Point

Settings → Administration → Routing Cache  ·  /routing-manager

Three tabs: Routing Groups  |  Destination Sets  |  Connections

Document generated by Bitsauto Monitoring Platform  ·  5/22/2026, 11:44:46 AM